## Slide 1: HR Process Optimization at Synergy Enterprises
Business Case & SDLC Summary

## Slide 2: Company Overview
• Global FMCG manufacturer across five continents • 75,000+ employees • Strategic focus on brand consistency, customer loyalty, and operational efficiency

## Slide 3: Current HR Challenges
• Fragmented HR systems across regions • Manual and error-prone processes • Lack of global workforce insights • High IT maintenance costs • Compliance and data privacy risks

## Slide 4: Project Objective
Implement a unified, cloud-based HR system (SAP SuccessFactors) to centralize HR data, automate processes, and enhance compliance and employee experience.

## Slide 5: Proposed solution and Review of Options
Option | Description | Evaluation
Oracle Fusion HCM | Strong HR features, but higher cost and longer deployment | 8/10
Workday HCM | Modern and user-friendly, but limited regional compliance support | 8.5/10
SAP SuccessFactors | Comprehensive, global, proven for large enterprises | 9.5/10 (Selected)

## Slide 6: Proposed Solution – SAP SuccessFactors
Implement SAP SuccessFactors Global HR Suite to integrate all HR functions (Core HR, Payroll, Recruitment, Performance, Learning) under a single platform

## Slide 7: Expected Benefits
• 30% reduction in HR operational costs • 50% reduction in manual HR errors • Unified employee database • Improved compliance and reporting • Better employee satisfaction

## Slide 8: Financial Analysis
Expected Financial Gains: - Annual savings of approx. $2 million from reduced manual work and system maintenance - Payback period: 2 years - ROI = 39.5% (based on net gains after 2 years)
Cost Item | Estimated Cost (USD)
Software Licensing (SAP SuccessFactors) | $2,000,000
Implementation & Integration | $1,500,000
Training & Change Management | $500,000
Support & Maintenance (Annual) | $300,000
Total Project Investment | $4.3 million

## Slide 9: Implementation Plan
Duration: 9 months Methodology: Agile SDLC Phases: 1. Initiation & Planning (Month 1) – Stakeholder alignment, project approval 2. Requirement Gathering (Months 2–3) – Business process mapping, system specifications 3. System Design & Configuration (Months 4–6) – SAP setup and customization 4. Testing & Data Migration (Months 7–8) – Pilot testing and regional migration 5. Training & Deployment (Month 9) – Staff training and full rollout

## Slide 10: Risk and Mitigation
Risk
Employee resistance to change
Data Migration errors
Integration issues
Cost Overruns
Mitigation Strategy
Conduct awareness and training programs
Perform phased migration and data validation
Use experienced SAP implementation partner
Monitor budget through Agile sprints and milestones

## Slide 11: Conclusion
The proposed implementation of SAP SuccessFactors will modernize HR operations at Synergy Enterprises, creating a unified global HR platform that enhances efficiency, compliance, and employee engagement. We request project approval and funding of $4.3 million to execute the 9-month rollout and deliver measurable operational improvements within two years.